# Client Commitments

Project: Customer Portal Modernization
 Client: ABC Retail Solutions Pvt. Ltd.
 Document Type: Client Commitments
 Version: 1.0
 Last Updated: 15 June 2026

## Objective

This document records the commitments agreed upon between the client and the development team during the project planning and sprint review meetings. These commitments will be used to track project progress, identify pending actions, and ensure accountability.

## Client Commitments

### Commitment 1 – Business Requirement Validation

The client will review and approve all functional requirements before the start of Sprint 2.

Owner: Sarah Johnson (Business Manager)

Due Date: 20 June 2026

Status: Pending

### Commitment 2 – UI Feedback

The client will provide consolidated feedback on the portal user interface after the first prototype demonstration.

Owner: Product Team

Due Date: 25 June 2026

Status: In Progress

### Commitment 3 – Authentication Review

The client security team will validate the proposed JWT-based authentication mechanism before implementation begins.

Owner: Client Security Team

Due Date: 28 June 2026

Status: Pending

### Commitment 4 – Database Approval

The client has approved the use of PostgreSQL as the primary production database.

Status: Completed

### Commitment 5 – UAT Participation

The client has agreed to participate in User Acceptance Testing (UAT) during the final project phase.

Expected Start: 15 September 2026

Status: Planned

## Risks Related to Client Commitments

- Delayed approval of business requirements may impact Sprint 2.

- Late UI feedback may delay frontend development.

- Security approval is mandatory before production deployment.

## Communication Plan

- Weekly project status meetings every Monday.

- Sprint review meetings every two weeks.

- Critical issues will be communicated within 24 hours.

## Expected Deliverables from the Client

- Approved functional requirements

- UI feedback report

- Security approval document

- UAT sign-off document

## Summary

The client has committed to providing timely approvals, participating in review meetings, validating the security architecture, and supporting User Acceptance Testing. Meeting these commitments is essential to ensure that the Customer Portal Modernization project remains on schedule and achieves its planned delivery milestones.